# GetFunnels SaaS V1 - Progress Report

## What we have completed (Tasks done)

We have successfully completed Phase 0 to Phase 3 of the GetFunnels project!

- Foundation & Infrastructure: Set up Next.js App Router, Tailwind v4, ESLint, Prettier, CI/CD, Vitest, and Playwright. Configured a local Postgres database with Drizzle ORM and robust Row-Level Security (RLS) for multi-tenancy.

- Authentication & Onboarding: Integrated Supabase Auth. Built complete login, signup, and organizational onboarding flows.

- Design System & Slide Renderer: Built a robust SlideRenderer that handles 27 canonical slide types. Implemented theme tokens, 5 system themes, and rendering logic that scales perfectly to any viewport.

- Editor & Dashboard: Built the main application shell, the deck dashboard (with sorting, searching, creating, and deleting decks), and the deck editor (with inline editing, autosaving, reordering, and schema validation).

- Presentation & Audience Sync: Created a full-screen presenter view with timer, script, notes, and keyboard controls. Implemented a read-only audience view (/p/[token]) with sub-2-second realtime synchronization via Supabase Realtime broadcast channels.

- AI Generation Engine: Integrated Anthropic Claude behind a provider interface to extract briefs, plan decks, and generate 40-slide presentations based on user scripts. Added a generation wizard with live SSE progress updates and per-slide regeneration.

- SaaS Features: Integrated Stripe Checkout and Webhooks for subscription management. Built billing settings, credit limits, and marketing/pricing pages.

- Hardening: Added PostHog analytics, Sentry error tracking, API rate limiting, and stabilized our End-to-End (E2E) testing suite with Playwright and Axe for accessibility.

## What do we have in the app now

Right now, the app is a fully functional, multi-tenant SaaS application capable of taking a user from signup to a generated, themed 40-slide sales deck in minutes. Users can present live using dual-screen functionality (presenter view on one screen, audience view on another synced in real-time). Users can also export decks to PDF, manage their organization's billing, and utilize legacy frameworks (like RDV Classique, Webinaire) via pre-seeded templates.

## What we will do next (Remaining Tasks)

We are entering Phase 4: Hardening & V2 Rehearsal, which focuses on decoupling from Supabase-specific features and preparing for production.

- Task 37 - V2 Rehearsal on Plain Postgres: Spin up a vanilla Postgres instance via Docker, run all migrations against it, and ensure integration tests pass. This proves we can self-host (our V2 goal) without Supabase lock-in.

- Task 38 - Observability & Performance Pass: Implement structured logging, caching, and conduct load-testing on the audience sync route to ensure it handles 100+ concurrent viewers efficiently.

- Task 39 - Docs Sync & Launch Checklist: Finalize the architecture documentation, update the README, resolve any open questions, and prepare a step-by-step launch checklist.

## What we will have after

Once Phase 4 is complete, GetFunnels will be production-ready for its V1 launch.
It will be a highly scalable, observable, and fully documented product. You will have absolute certainty that the application can scale under load and can be deployed anywhere (Vercel or a self-hosted VPS) thanks to the V2 rehearsal. It will be ready to accept real paying customers!